# Moeez Malik

# Senior Project Proposal

# Automated Business Decision Engine

Section: Allana Johnson

February 20, 2026

Table of Contents

Project Summary	3

Significance	4

Required Tools & Availability	4

Demonstration Plans	5

Qualifications	5

Project Specifications	6

Functional Specifications	6

User Interface Specification	7

1. Upload Page	7

Technical Details	8

System Architecture	8

Data Structures	9

1. Dataset Representation	9

2. Rule Representation	9

Algorithm	10

Database Design	10

Validation Design	11

Real Data Plan	11

Developer Work Plan	11

Timeline	14

Checkpoint #1 (March 4)	14

Checkpoint #2 (March 11)	15

Checkpoint #3 (April 8)	15

Checkpoint #4 (April 29)	16

Future Enhancements	16

Ethical Considerations	17

Transparency and Explainability	17

Fairness and Threshold Selection	17

Overreliance on Automated Output	18

Data Privacy and Storage	18

Responsible Development Practices	18

Bibliography	19

# Project Summary

The Automated Business Decision Engine is a locally hosted web-based software system designed to formalize structured business decision logic into a transparent, reproducible, and testable application. The system accepts structured tabular datasets in CSV format, applies deterministic weighted decision rules to each record, computes a cumulative score, assigns a classification based on predefined thresholds, and generates a human-readable explanation describing how the final decision was reached.

The application will be implemented using Python and the Flask web framework and will run locally on a development machine. Users will interact with the system through a standard web browser by uploading a dataset, initiating evaluation, and reviewing the generated results. The system will not rely on external APIs, cloud services, or distributed infrastructure. All computation, storage, and rendering will occur locally. Processed results will be stored in a SQLite relational database to allow persistence and reproducibility of outputs.

At a high level, the system consists of five major components:

- A web interface for dataset upload and results display

- A schema validation module to verify required input structure

- A modular rule engine that evaluates weighted conditions

- An explanation generation module that records rule contributions

- A persistence layer using SQLite for storing evaluation results

When a user uploads a CSV file, the system will parse the file using Pandas and convert it into a structured DataFrame. The validation module will confirm that required columns exist and that numeric fields are properly formatted. If validation fails, the system will return structured error messages. If validation succeeds, the dataset will be passed to the rule engine.

The rule engine will iterate through each record in the dataset and evaluate a predefined set of weighted logical conditions. Each rule will examine a specific field (for example, tenure, payment history, or revenue) and determine whether a condition is satisfied. If a rule is triggered, its associated weight will be added to the record’s cumulative score. The system will maintain a trace of all triggered rules for that record.

After computing the total score, the system will map the score to a classification category using predefined threshold ranges. For example, a score above a certain value may be classified as “High Risk,” while lower scores may correspond to “Medium Risk” or “Low Risk.” The explanation module will then construct a readable summary that lists triggered rules, their individual weight contributions, the total score, and the classification reasoning.

All processed results, including record identifier, score, classification, explanation text, and timestamp, will be stored in a local SQLite database. The web interface will render results in a structured table format and allow users to export the output as a CSV file.

The final system will demonstrate backend logic design, structured data processing, rule-based scoring implementation, explanation trace generation, relational database integration, validation testing, and web-based user interaction. The project focuses on transforming repetitive analytical reasoning into a structured software system while maintaining transparency and reproducibility.

# Significance

In business analytics environments, many recurring decisions are driven by consistent logical conditions but are executed manually in spreadsheets. This project formalizes that logic into reusable software.

From a Computer Science perspective, the complexity involves:

- Designing a modular rule engine

- Managing structured data ingestion

- Implementing validation and error handling

- Generating explanation traces

- Storing structured results

- Ensuring correctness through testing

- Designing a working web interface

This project connects software engineering principles with applied decision logic.

# Required Tools & Availability

Development Machine:

- MacBook Pro (macOS)

- Python 3.11

Backend:

- Flask

- Pandas

- NumPy

- SQLite3

Frontend:

- HTML

- CSS

- Bootstrap

- Jinja2 templating

Testing:

- PyTest

- Manual test cases

Version Control:

- Git + GitHub (commit history shown at checkpoints)

All software is publicly available and runs locally.

# Demonstration Plans

Demonstration of the Automated Business Decision Engine will take place in the Linux Lab during checkpoint presentations. The application runs locally using Flask and is accessed through a web browser, so it can be demonstrated directly from my laptop.

I plan to meet in person during my checkpoint and share my local environment to show the full workflow (CSV upload, scoring, explanation generation, and database storage). I will also bring the necessary adapters to connect to the projector if needed. To prepare, I will rehearse each demo in advance and create a backup screen recording in case of technical issues.

# Qualifications

I am well qualified to complete the Automated Business Decision Engine based on my academic background in Computer Science and Business Analytics, as well as my hands-on industry experience in data analytics and workflow automation.

I am a double major in Computer Science and Business Analytics, and through this coursework I have developed strong foundations in programming, data structures, algorithms, and structured data processing. I have extensive experience using Python for analytical tasks, particularly with libraries such as Pandas and NumPy for manipulating tabular datasets. These tools will be central to implementing CSV parsing, schema validation, and row-level rule evaluation in this project.

In addition to academic coursework, I completed a Data Analytics & Insights internship at Cable One (Sparklight), where I worked across Corporate Development, Financial Planning & Analysis, and Business Intelligence teams. In that role, I frequently used Python, SQL, and data modeling tools to structure datasets, automate recurring analyses, and build dashboards presented to executive leadership. Many of the analytical tasks I worked on involved applying consistent scoring logic to structured data—an experience that directly informs the design of this rule-based decision engine. Observing how repetitive decision logic was implemented manually in spreadsheets motivated this project.

My coursework has also prepared me for the web application component of the system. Through Computer Science classes involving programming projects and system design, I have experience structuring modular codebases, separating functionality into logical components, and debugging multi-file applications. Although this project uses Flask specifically, I have prior experience building structured Python programs and working with routing logic and data pipelines. Flask is a lightweight framework that builds directly on Python fundamentals, which I am comfortable using.

For database integration, I have experience working with relational databases and SQL concepts through both coursework and internship work. I have written queries, designed simple schemas, and worked with structured datasets in SQL environments. Implementing SQLite for local persistence aligns directly with this experience and does not require learning an entirely new database paradigm.

Additionally, I have prior experience writing structured test cases and validating outputs in both coursework and internship projects. In this project, I will use PyTest to create automated unit tests that verify rule correctness, threshold mapping, and error handling. My familiarity with debugging and testing analytical code ensures that I can properly validate the system rather than only demonstrating surface-level functionality.

Finally, the overall design of this project aligns closely with my academic and professional interests in automation, explainable systems, and decision support tools. Because the project builds directly on skills I have already developed—Python programming, data processing, SQL databases, structured logic design, and analytical reasoning—I am confident in my ability to complete all components of the system within the semester timeline.

# Project Specifications

## Functional Specifications

The system will allow a user to:

- Upload a CSV dataset.

- Validate required columns.

- Apply predefined decision rules.

- Compute weighted score per record.

- Assign classification based on thresholds.

- Generate explanation text per record.

- Display results in browser.

- Store results in SQLite database.

- Export results to CSV.

- Handle invalid inputs gracefully.

## User Interface Specification

Although the primary focus of this project is backend logic and rule evaluation, the user interface plays an important role in enabling structured interaction with the system. The application will be implemented as a browser-based web interface rendered through Flask using Jinja2 templates and styled with Bootstrap for layout consistency.

The interface will consist of three primary views:

### 1. Upload Page

This page will allow the user to:

- Upload a CSV file using a file input control

- View required column specifications

- Submit the dataset for evaluation

The upload form will include:

- A file selector component

- A submit button

- Inline error display section

If validation fails (e.g., missing required columns or malformed CSV), structured error messages will appear directly beneath the upload form. These errors will be rendered dynamically using Flask flash messages.

2. Results Dashboard

After successful processing, the system will redirect the user to a results page. This page will display:

- A summary of total records processed

- A table containing:

  - Record ID

  - Computed Score

  - Classification

  - “View Explanation” button

Each row will include an expandable explanation panel (Bootstrap collapse component). When clicked, it will display:

- List of triggered rules

- Weight contributions

- Final score breakdown

- Threshold reasoning

The table will support basic pagination to handle larger datasets.

3. History / Database View (Optional Extension Within Scope)

A secondary page will display previously processed evaluation runs by querying the SQLite database. This will demonstrate persistent storage functionality.

UI Design Decisions and Tradeoffs

The UI will intentionally remain simple and functional rather than visually complex. The goal is clarity and transparency, not aesthetic experimentation.

Tradeoffs:

- Using Bootstrap instead of custom CSS accelerates development.

- Avoiding advanced JavaScript frameworks (e.g., React) reduces complexity and keeps focus on backend system design.

- Server-side rendering through Flask simplifies state management.

UI Testing

UI testing will include:

- Manual testing of upload and results flow

- Validation of error message display

- Testing with large datasets for table formatting

- Peer usability feedback from at least three students

- Documentation of usability observations in written notes

Typed summaries of peer testing feedback will be included in checkpoint documentation.

# Technical Details

This section describes how the system will be implemented at a structural and algorithmic level.

## System Architecture

The application will follow a layered architecture:

Client Browser
↓
Flask Application (Routing Layer)
↓
Validation Module
↓
Rule Engine
↓
Explanation Generator
↓
SQLite Persistence Layer

Each component will be modular and implemented in separate Python files.

## Data Structures

### 1. Dataset Representation

CSV input will be loaded into a Pandas DataFrame. Each row represents a single business entity (e.g., customer, account, record).

Required columns will include:

- Record_ID (string)

- Tenure (integer)

- Late_Payments (integer)

- Revenue (float)

Validation will ensure correct data types.

### 2. Rule Representation

Each rule will be represented as a Python object containing:

- Rule name (string)

- Target column (string)

- Condition function

- Threshold value

- Weight (integer)

Example:

class Rule:
    def __init__(self, name, column, condition, threshold, weight):
        self.name = name
        self.column = column
        self.condition = condition
        self.threshold = threshold
        self.weight = weight

    def evaluate(self, row):
        if self.condition(row[self.column], self.threshold):
            return True, self.weight
        return False, 0

## Algorithm

For each row in the dataset:

- Initialize total_score = 0

- Initialize triggered_rules = []

- For each rule:

  - Evaluate condition

  - If True:

    - Add weight to total_score

    - Append rule name to triggered_rules

- Map total_score to classification

- Generate explanation string

- Insert result into database

Time complexity per dataset:
O(n × r)
Where:
n = number of rows
r = number of rules

Given expected small rule set (<15), performance is acceptable for 10k rows.

## Database Design

SQLite table: Results

Fields:

- id INTEGER PRIMARY KEY

- record_id TEXT

- score INTEGER

- classification TEXT

- explanation TEXT

- timestamp DATETIME

There are no relational dependencies beyond this table, as each evaluation record is independent.

Tradeoff:
SQLite is chosen for simplicity and local execution. PostgreSQL would offer scalability but is unnecessary for project scope.

## Validation Design

The system will validate:

- Required columns present

- Correct data types

- Non-null numeric fields

- Boundary threshold conditions

- Empty file detection

Validation failures will prevent scoring and return user-facing error messages.

## Real Data Plan

Before final demonstration, I will:

- Generate synthetic test datasets of increasing size (100, 1,000, 10,000 rows)

- Use randomly generated numeric values within realistic ranges

- Store these test datasets in project repository

# Developer Work Plan

• Week of Jan 30: Research and planning for the decision engine architecture (est. time: 8 hours). This includes confirming the Flask upload workflow, reviewing how to validate CSV schema with Pandas, and outlining a modular folder structure (routes, templates, rule engine, validation, database). I will also prototype small “test scripts” for the key components I am least certain about (CSV upload + parsing, rule evaluation on a DataFrame, writing to SQLite) (est. time: 6 hours). Finally, I will write initial pseudocode for the scoring loop and the explanation trace format so the implementation is clear before coding (est. time: 3 hours). Total time estimate: 17 hours

• Week of Feb 6: Finish and submit the preliminary proposal (est. time: 2 hours). Meet or email the professor to clarify expectations (especially checkpoint demonstration standards and “how work is shown”) (est. time: 1 hour). Begin drafting the full proposal using the template and expanding technical sections (UI spec, technical details, validation strategy, database design) (est. time: 10 hours). Set up GitHub repository and create a clean project scaffold (Flask app entry point, folders for templates/static/modules/tests) so development starts immediately after the proposal is submitted (est. time: 2 hours). Total time estimate: 15 hours

• Week of Feb 13: Write the full proposal in detail and verify scope is realistic for the semester (est. time: 12 hours). I will also “reality check” my implementation plan by building short prototypes for the highest-risk parts: (1) reading CSV + validating schema and types, (2) evaluating multiple rules per row, and (3) generating explanation strings from triggered rules (est. time: 6 hours). If available, I will also get quick feedback on clarity and formatting from the Writing Center or a peer reviewer (est. time: 1 hour). Total time estimate: 19 hours

• Week of Feb 20: The full proposal is due. I will finalize edits and polish the technical writing (est. time: 2 hours). I will also reserve time for likely professor edits and incorporate them immediately (est. time: 3 hours). Then I will begin implementation for Checkpoint 1 by coding the backend foundation: Flask routing, CSV upload handler, Pandas parsing, and basic schema validation checks (est. time: 6 hours). I will implement the first version of the Rule class and define at least 3–5 rules with weights and thresholds (est. time: 4 hours). I will write initial PyTest tests for rule evaluation correctness and for schema validation errors (est. time: 3 hours). Total time estimate: 18 hours

• Week of Feb 27: Finish all coding needed for Checkpoint 1 (est. time: 8 hours). Specifically, I will complete the scoring loop that computes total score per record and prints or displays the score output (without full explanations yet), and I will ensure the system can successfully run on at least one test dataset end-to-end (upload → process → output table) (est. time: 5 hours). I will expand tests to include edge cases (empty dataset, missing columns, non-numeric values) so that Checkpoint 1 includes measurable correctness proof (est. time: 3 hours). I will prepare the checkpoint demo by practicing the workflow, creating a backup screen recording of each demo step, and tagging my GitHub repo release as “Checkpoint 1” (est. time: 3 hours). If helpful, I will schedule an S Center or lab run-through to ensure the demo environment is stable (est. time: 1 hour). Total time estimate: 12 hours

• Week of Mar 6: Deliver the Checkpoint 1 demonstration in class (est. time: 1 hour including preparation). Immediately after the demo, I will begin Checkpoint 2 work. The major goal for this period will be building the explanation system and database persistence. I will implement explanation trace generation so that for each record the system captures which rules fired, what their weights were, and how the final score was formed (est. time: 5 hours). I will implement classification thresholds (High/Medium/Low) and verify threshold boundaries with test cases (est. time: 3 hours). I will design and create the SQLite schema and implement insertion of results (score, classification, explanation text) into the database (est. time: 4 hours). I will also start the Results Dashboard UI template that shows classification and lets the user expand “View Explanation” per row (est. time: 4 hours). Total time estimate: 20 hours

• Week of Mar 13: Continue Checkpoint 2 implementation and stabilization (est. time: 6 hours). I will finish the results dashboard UI including expandable explanation panels and pagination (est. time: 4 hours). I will expand PyTest coverage to include explanation correctness and database persistence (est. time: 3 hours). In preparation for Checkpoint 3, I will begin strengthening input validation logic and generate synthetic datasets for performance testing (est. time: 2 hours). I will practice the Checkpoint 2 demo and record a backup video (est. time: 2 hours). Total time estimate: 17 hours

• Week of Mar 20: Spring break. No project work scheduled.

• Week of Mar 27: Deliver the Checkpoint 2 presentation (est. time: 1 hour including preparation). Then begin Checkpoint 3 work, which is two weeks long and will focus on robustness, performance, export features, and “proof of work” through testing/validation. I will implement strong error handling for malformed CSV files, missing columns, invalid datatypes, and null values (est. time: 6 hours). I will implement CSV export of results (including score, classification, and explanation columns) (est. time: 3 hours). I will increase automated test coverage and create a written validation log describing test cases and expected behavior (est. time: 4 hours). If an ethics discussion deliverable occurs soon, I will finalize my ethics notes and upload required materials (est. time: 1 hour). Total time estimate: 15 hours

• Week of Apr 3: Continue Checkpoint 3 development with emphasis on scalability and validation proof. I will run performance tests on 10,000-row datasets, record runtime, and adjust code if performance is poor (est. time: 4 hours). I will implement UI improvements that support large results (pagination and/or filtering by classification) (est. time: 4 hours). I will refactor the codebase into clearer modules (validation.py, rules.py, engine.py, db.py) and ensure each module is unit-tested (est. time: 5 hours). I will expand test coverage to at least 40 total tests including boundary threshold testing and failure-mode tests (est. time: 3 hours). Total time estimate: 16 hours

• Week of Apr 10: We do not have class. I will use this week to finalize Checkpoint 3 deliverables and demo readiness. I will prepare a set of “demo datasets” that intentionally trigger specific behaviors: valid dataset, missing column dataset, non-numeric dataset, and large dataset (est. time: 3 hours). I will practice the demo and record a backup walkthrough (est. time: 3 hours). I will finalize a short validation report (1–2 pages) listing test categories, sample cases, and key results (est. time: 4 hours). If time permits, I will begin initial Checkpoint 4 polish (UI cleanup and documentation skeleton) (est. time: 2 hours). Total time estimate: 12 hours

• Week of Apr 17: Deliver Checkpoint 3 in class (est. time: 1 hour including preparation). After the demo, I will begin Checkpoint 4 finalization tasks. I will conduct a structured UI refinement pass focused on consistency and production-level stability rather than adding new features (est. time: 6 hours). This will include standardizing layout and table formatting across pages, improving explanation readability, unifying error message design, adding processing feedback for large uploads, and testing UI behavior on large datasets. Unlike earlier weeks that focused on feature implementation, this phase emphasizes refinement, consistency, and production-readiness. I will complete the “history” view that lists previous evaluation runs stored in SQLite and allows viewing past results (est. time: 4 hours). I will also do end-to-end testing and write down a final checklist of behaviors to verify before submission (est. time: 3 hours). Total time estimate: 14 hours

• Week of Apr 24: Final checkpoint work and report writing. I will complete documentation (README with setup steps, how to run, and how to reproduce demo results) (est. time: 3 hours). I will clean up the repository structure, comments, and finalize test suite execution instructions (est. time: 3 hours). I will finalize the final report draft and ensure it matches the system I built (est. time: 5 hours). I will schedule time for a final practice demo in the lab or over Zoom (est. time: 1 hour). Total time estimate: 12 hours

• Week of May 1: Finish Checkpoint 4 items and finalize submission materials. I will rehearse the final demo and create a backup recording (est. time: 3 hours). I will finalize the final report and proofread for clarity and correctness (est. time: 4 hours). I will confirm all deliverables are uploaded and the GitHub repository is tagged as “Final Release” (est. time: 2 hours). I will run the full automated test suite and include results in documentation (est. time: 2 hours). Total time estimate: 11 hours

• Week of May 8: Deliver Checkpoint 4 presentation (est. time: 1 hour including preparation). Complete any last minor fixes identified during the demo (est. time: 1–2 hours). Upload final report and ensure all required materials are submitted (est. time: 1 hour). Total time estimate: 3–4 hours

# Timeline

The following timeline outlines the concrete implementation milestones for the Automated Business Decision Engine. Each checkpoint includes specific, demonstrable deliverables. The structure reflects approximately 10–20 hours of development work per week.

## Checkpoint #1 (March 4)

At this stage, the core backend architecture and rule evaluation engine will be functional.

I will demonstrate:

• A running Flask web application accessible in a browser via localhost
• A working CSV upload interface that successfully accepts valid datasets
• Schema validation that rejects invalid datasets (demonstrated with a malformed CSV file)
• Implementation of at least 5 Rule objects with defined weights and conditions
• A scoring loop that calculates and displays a total score per record
• Console or browser output showing raw score results for each record
• 10 passing unit tests verifying rule evaluation and score calculation correctness
• GitHub commit history showing incremental development progress

At this checkpoint, the system will compute scores but will not yet generate full explanation traces or store results in a database. The focus is core architecture and rule evaluation correctness.

## Checkpoint #2 (March 11)

Between Checkpoint 1 and Checkpoint 2, explanation logic, classification thresholds, and database integration will be implemented.

I will demonstrate:

• Human-readable explanation generation for each record, listing triggered rules and their weight contributions
• Classification mapping based on defined score thresholds (High / Medium / Low)
• SQLite database table created and populated with processed records
• Live query of the SQLite database showing stored results
• Results dashboard displaying:

- Record ID

- Total score

- Classification

- Expandable explanation panel
• Boundary condition test where score equals classification threshold
• Expanded unit test suite (minimum 25 tests) covering explanation logic and threshold mapping
• GitHub release tagged as “Checkpoint 2”

At this stage, the system transitions from simple scoring to a full explainable decision system with persistence.

## Checkpoint #3 (April 8)

Between March 11 and April 8 (approximately two weeks), the focus shifts to robustness, validation, performance, and scalability.

I will demonstrate:

• Error handling for malformed CSV files (live demonstration)
• Missing column detection with structured user-facing error messages
• Non-numeric value detection and safe failure behavior
• Null value handling during rule evaluation
• Export-to-CSV feature producing downloadable results file
• Performance demonstration using a 10,000-row synthetic dataset
• Measured runtime displayed and documented
• Pagination or table handling for large datasets
• Refactored modular code structure (separate files for rules, validation, engine, database)
• 40+ total unit tests including failure-mode tests
• A short written validation report summarizing:

- Test categories

- Boundary cases

- Performance observations

At this checkpoint, the system is fully functional, robust, and validated under realistic data sizes.

## Checkpoint #4 (April 29)

This final checkpoint focuses on system polish, documentation, and complete end-to-end demonstration.

I will demonstrate:

• Full workflow from CSV upload → scoring → classification → explanation → database storage → export
• Refined and consistent user interface (layout, formatting, error messaging)
• A history view showing previously processed evaluation runs stored in SQLite
• Stable behavior across multiple consecutive uploads
• Complete automated test suite execution with visible test results
• Final GitHub repository with organized commits and documentation
• README file containing:

- Setup instructions

- System architecture summary

- Database schema description

- Instructions to reproduce demo results
• Final validation summary document

The final demonstration will show a stable, modular, documented decision support system that fulfills all functional requirements described in the proposal.

# Future Enhancements

• User-Configurable Rules:
Currently, rules and threshold values are defined directly in the backend code. A future enhancement would allow users to adjust rule weights and thresholds through the web interface, making the system more flexible and interactive.

• REST API Integration:
The system currently runs as a browser-based application. A future improvement would expose the decision engine as a REST API, allowing other applications to send data and receive classification results programmatically.

• Cloud Deployment:
The application currently runs locally using Flask and SQLite. In the future, it could be deployed to a cloud platform and connected to a production-level database to support larger datasets and multiple users.

• Data Visualization Dashboard:
The results are currently displayed in table format. A future enhancement could include charts showing score distributions, classification breakdowns, or rule trigger frequencies.

# Ethical Considerations

Although the Automated Business Decision Engine is a deterministic rule-based system rather than a machine learning model, it still raises important ethical considerations related to transparency, fairness, data handling, and responsible use.

### Transparency and Explainability

A central goal of this project is interpretability. Because the system assigns classifications (such as “High Risk” or “Low Risk”) based on weighted rules, it is essential that users understand how those decisions are formed. The system mitigates concerns about opaque decision-making by explicitly listing triggered rules, their individual weight contributions, and the total score used to determine classification. This design reduces the risk of “black-box” behavior and ensures that users can audit the reasoning process.

However, transparency alone does not eliminate ethical responsibility. Users may still misinterpret results or treat them as definitive judgments rather than analytical tools. Therefore, the system will clearly indicate that it functions as a decision-support tool and not as a final authority.

### Fairness and Threshold Selection

Although the system does not learn patterns from data, it relies on manually defined rules and threshold values. Poorly designed thresholds or biased rule definitions could unfairly categorize records. For example, assigning excessive weight to a single factor could disproportionately influence classification outcomes.

To mitigate this concern, the project documentation will clearly describe:

- The defined rules

- The associated weights

- The classification thresholds

Additionally, thresholds will be adjustable within the code, reinforcing that these are configurable parameters rather than inherent truths. The ethical responsibility lies in how decision-makers choose and apply these rules.

### Overreliance on Automated Output

There is a risk that users may treat automated classifications as definitive decisions. In real business contexts, automated tools can unintentionally reduce human oversight. This project will explicitly acknowledge that the system is a structured scoring mechanism and not a substitute for professional judgment. The final interface will include a short disclaimer indicating that results should be interpreted as analytical support rather than absolute conclusions.

### Data Privacy and Storage

The system processes structured tabular data, which in real-world use could contain sensitive business or customer information. Although this academic version runs entirely on a local machine and does not transmit data externally, it is still important to acknowledge privacy considerations.

To mitigate privacy risks:

- The system will not connect to external servers.

- All data processing occurs locally.

- The SQLite database remains on the local machine.

- No logging of sensitive raw data will be exposed in error messages.

### Responsible Development Practices

During development, care will be taken to ensure:

- Clear error handling (so incorrect input does not silently produce misleading output)

- Proper validation of numeric data

- Honest reporting of performance limitations

By emphasizing transparency, validation, and documentation, this project aims to demonstrate responsible system design rather than unchecked automation.

# Bibliography

Flask Documentation. Flask 3.0 Documentation. Pallets Projects, n.d., https://flask.palletsprojects.com/.

McKinney, Wes. “pandas: Powerful Python Data Analysis Toolkit.” pandas Documentation, n.d., https://pandas.pydata.org/docs/.

Python Software Foundation. sqlite3 — DB-API 2.0 Interface for SQLite Databases. Python 3 Documentation, n.d., https://docs.python.org/3/library/sqlite3.html.

Bootstrap Team. Bootstrap 5 Documentation. Bootstrap, n.d., https://getbootstrap.com/docs/5.0/.

pytest Development Team. pytest Documentation. pytest, n.d., https://docs.pytest.org/.

Nielsen, Jakob. “10 Usability Heuristics for User Interface Design.” Nielsen Norman Group, 1994, https://www.nngroup.com/articles/ten-usability-heuristics/.