# CS Senior Project – Weekly Progress Report

Student Name: Moeez Malik

Project Title: Automated Business Decision Engine

Week of April 17

Report Date: April 17, 2026

## Goals for This Week

What did you plan to accomplish this week? Be specific. Refer to your developer work plan.

- Finalize Deliver Checkpoint 3 presentation in class

- Begin Checkpoint 4 finalization tasks

- Conduct structured UI refinement pass focused on consistency and production-level stability

- Standardize layout and table formatting across pages

- Improve explanation readability

- Unify error message design

- Add processing feedback for large uploads

- Complete the "history" view that lists previous evaluation runs stored in SQLite

- Do end-to-end testing and write a final checklist of behaviors to verify

- Work Completed This Week

What you actually worked on. Include technical details where relevant.

Features implemented:

- Completed UI refinement pass with modern styling (gradients, shadows, consistent colors)

- Standardized layout across Upload, Results, Rules, and History pages

- Added processing feedback showing runtime metrics (milliseconds, records/second)

- Completed History view displaying all past evaluation runs with timestamps and performance data

- Added Export button to History page for each run

Research completed:

- Reviewed UI/UX best practices for consistent error message design

- Studied end-to-end testing methodologies

Design work:

- Unified error message design using red alert boxes with clear formatting

- Improved explanation readability with styled explanation-box component

- Created consistent classification color scheme (Red=High, Yellow=Medium, Green=Low)

Testing performed:

- End-to-end testing of all user flows documented in docs/END_TO_END_TESTING.md

- Tested UI behavior with 10,000-row dataset - pagination works smoothly

- Verified all 60 unit tests passing

- Created final verification checklist in docs/FINAL_CHECKLIST.md

Other progress:

- Created docs/TESTING.md with test execution instructions

- Created docs/REFACTORING_DEMO.md showing before/after code structure

- Added null values test file for error handling demonstration

## Evidence of Progress

GitHub commits / repo link: https://github.com/moeezislammalik/automated-business-decision-engine

Screenshots / demos (next page)

Page Interface (as of Checkpoint 3)

Results dashboard:

Classification Card:

Performance Metrics:

Pagination:

Test Validation

Before test files with Evaluation History page:

After Null Values file tested:

Missing Columns:

Refactored the code from a single large file into four separate modules. Each module has a single responsibility:

- validation.py handles input validation

- rules.py defines the decision rules

- engine.py does the scoring

- database.py handles persistence

This allows me to test each module independently.

Screenshot from code on next page.

Documents updated (design doc, report, etc.):

- docs/FINAL_CHECKLIST.md - Complete verification checklist (NEW)

- docs/END_TO_END_TESTING.md - E2E test scenarios (NEW)

- docs/TESTING.md - Test execution guide (NEW)

- docs/REFACTORING_DEMO.md - Before/after code structure (NEW)

Other artifacts:

- 60 automated unit tests

- 3 synthetic test datasets

- Demo script prepared

## Challenges or Roadblocks

What slowed you down or blocked progress?

- Database schema needed to be recreated after adding runtime metrics columns

- Ensuring all documentation is consistent and comprehensive

How you addressed it (or plan to):

Deleted old database to recreate with updated schema. Created standardized documentation templates for consistency across all docs.

## What I Learned This Week

Technical, project management, or problem solving insights.

- End-to-end testing documentation helps identify edge cases that unit tests might miss

- A comprehensive verification checklist ensures nothing is overlooked before demo

- Good documentation takes significant time but greatly improves project quality

## Plan for Next Week

Clear, actionable goals for the upcoming week. Refer to your developer work plan if necessary. Deviations are acceptable

- Deliver Checkpoint 3 presentation in class

- Complete any final Checkpoint 4 polish based on feedback

- Finalize repository for submission

- Prepare final demo rehearsal

## Support Needed

Where you need feedback, clarification, or help.

- None at this time – All deliverables completed.

## Time Spent on Capstone This Week

Hours worked: 14